Software Test Plan

Web-Based ML Model Evaluator

| Project | Web-Based ML Model Evaluator |
| --- | --- |
| Repository | SE_498_515_534_911 |
| Version | 0.1 |
| Authors | Member 1 |
| Date | 10-10-2026 |
| Status | Draft for team review |
| Related documents | SRS (Members 1 and 2), SAD (Members 3 and 4), RTM |

## Revision History

| Version | Date | Author | Change summary |
| --- | --- | --- | --- |
| 0.2 | 12-10-2026 | Member 1 | Integrated Member 1 and Member 2 sections; aligned requirement IDs and security traceability |

# 1. Introduction

Purpose: This document defines the test plan for the Web-Based ML Model Evaluator (WBMME) v1.0. It describes the objectives, scope, strategy, resources, schedule and responsibilities for testing, and lists the test cases that verify the requirements in the SRS.

Scope: Testing covers user registration and login, role-based access, CSV dataset upload and preparation, model selection and training, evaluation metrics and charts, experiment history and comparison, report export, administration, and the stated performance, portability, usability and security requirements. Internals of third-party libraries and the hosting platform are excluded.

References: WBMME SRS v0.1; WBMME SAD v0.1 (Sections 3.3 to 3.9); SE Mini-Project Deliverables Part-1 and Part-2; Jackfruit SE Mini-Project Guidelines 2026; IEEE 829 (test documentation); OWASP Top 10.

Definitions: WBMME (Web-Based ML Model Evaluator), SRS (Software Requirements Specification), SAD (Software Architecture Document), RTM (Requirements Traceability Matrix), TC (Test Case), CSV (Comma-Separated Values), UAT (User Acceptance Testing), CSRF (Cross-Site Request Forgery), STRIDE (Spoofing, Tampering, Repudiation, Information disclosure, Denial of service, Elevation of privilege).

# 2. Test Items

- Authentication and access control module (registration, login, roles)

- Data workspace module (CSV upload, validation, profiling, preprocessing, train/test split)

- Model selection and training module

- Evaluation module (metrics, confusion matrix, feature importance)

- Experiment management and reporting module (history, comparison, export)

- Admin interface (user and dataset management)

- REST/JSON endpoints: /api/upload, /api/train, /api/evaluate, /api/runs

- Logging, monitoring and input validation controls

# 6. Test Environment

Hardware: Developer laptops (minimum 8 GB RAM, multi-core CPU) for functional tests; one fixed machine for performance tests so results are comparable.

Software: Python 3.11, Django 5, pandas, scikit-learn, joblib, SQLite (development) and optionally PostgreSQL, Docker; browsers: current Chrome and Firefox; operating systems: Windows, Linux, macOS.

Tools: pytest and pytest-cov (unit and integration), Selenium (UI automation), Postman (API), JMeter or Locust (performance), OWASP ZAP (security scan), GitHub Actions (CI), GitHub Issues and Projects (defect tracking).

Test data: Small sample datasets (for example Iris-like and Titanic-like CSV files), a generated 10 MB CSV, a generated 50,000-row CSV, and invalid files (wrong type, empty, oversized, malformed, formula-injection cells). Dummy accounts for each role: Data Scientist, Student and Admin.

# 7. Test Schedule

The schedule follows the sprint plan in Mini-Project Deliverables Part-2.

| Milestone | Dates | Owner |
| --- | --- | --- |
| Test case design and review | 10-Oct-2026 to 12-Oct-2026 | Members 2 and 4 |
| Environment setup, CI pipeline, sprint dry run | 12-Oct-2026 to 16-Oct-2026 | Members 1 and 3 |
| Sprint 1 test execution | 19-Oct-2026 to 23-Oct-2026 | All members |
| Sprint 2 test execution and regression | 26-Oct-2026 to 30-Oct-2026 | All members |
| Final UAT and Test Summary Report | 29-Oct-2026 to 30-Oct-2026 | Member 1 |

# 8. Test Deliverables

- Test Plan (this document)

- Test cases (manual and automated), Section 13 and Appendix A

- Test scripts (pytest, Selenium, Postman collection, JMeter or Locust plan)

- Test data sets

- Test execution logs and CI run reports

- Defect reports (GitHub Issues)

- Sprint 1 and Sprint 2 demo videos

- Test Summary Report

# 9. Roles and Responsibilities

| Role | Name | Responsibility |
| --- | --- | --- |
| Test Lead and document owner | Member 1 | Introduction, test items, environment, schedule and deliverables; merges and formats the final plan |
| Test design lead | Member 2 | Features, strategy, security validation and SRS traceability |
| Risk and quality lead | Member 3 | Risks, assumptions, suspension criteria, metrics and approvals |
| Test case author | Member 4 | Writes and maintains the 10 test cases and updates the RTM with Member 2 |
| Repo owner / reviewer | Team repo owner | Reviews pull requests and confirms tests pass before merge |
| Faculty guide | Course faculty | Reviews and signs off test results and deviations |